Product Backlog:
Tasks	Expected completion
Create the following: / RDS MySQL instance / Trello account / GitHub repository for this product / Project template using PyScaffold and push to GitHub / Amazon ec2 instance (to perform the scraping of DublinBikes Data for at least a week)	Sprint 1
Write a script to scrape dymamic data from the JCDecaux Dublin bikes database every 5 minutes. / Access the data using the API / Save this data to Amazon RDS	Sprint 1
Write a script to obtain weather information from the OpenWeatherMaps API	Sprint 1
Make 3 tables on the RDS instance: / dynamic (to store fields of the Dublin Bikes data which changes such as available bikes) / static (to store the fields of the Dublin Bikes data which does not change such as address) / weather (to store data from the OpenWeatherMaps API)	Sprint1
Create a basic Flask App and add this Flask app to the project template	Sprint 1
Display a basic Google Map on this Flask App	Sprint 1
Learn how to display circles of varying size on the Google Map	Sprint 1
Do a basic mock up of what the web app should look like	Sprint 1
Perform basic analytics on the trends observed far using Google Data Studio and/or pandas	Sprint 1
Work on the front end – i.e. use CSS to style the web app	Sprint 3
Query the database using php to display pointers on the map which indicate the position of a station	Sprint 2
Query the database using php to access the number of available bikes and then size the circles on google maps accordingly	Sprint 2
Display number of bikes available and number of stands available on-click of a station in a Google Maps Info Window	Sprint 2
Work on efficeincy – i.e. reduce the waiting time for an Info Window to display bike availability and stand availability	Sprint 2
Analyse the availability of bikes with respect to: / Time of the day / Weather / Rain / Temperature / Clouds	Sprint 2
Make charts of availability by rain for each station	Sprint 2
Integrate availability charts with the web page	Sprint 2
Display pie charts of current availability on click of a station	Sprint 2
Perform unit testing on the code	Sprint 3
Make a model to predict availability of bikes for every station for every day for every hour using pickle	Sprint 3
Make dropdowns to select a day and time to predict availability	Sprint 3

* Note: Tasks in yellow were not in the initial version of the product backlog

SPRINT 1 – SCRUM MASTER: FATIMA
Note:
In the notes below of the daily stand up meetings:
- ‘yesterday’ refers to what tasks that person completed yesterday for this project
- ‘today’ refers to what tasks that person or the group as a whole intends on doing today/ before the next daily stand up
- ‘anything to overcome’ refers to any challenges/difficulties a person may encounter with a particular task and if they need help with it

Also, for the first sprint we performed most tasks as a group during the day because we were on midterm break and dedicated our evenings towards other subjects. For this reason most of the tasks are labelled as ‘Teamwork’.
Sprint 1:Planning meeting notes
- We decided upon who would be scrum master for each sprint
- We made a product backlog and assigned tasks to each sprint
- We assigned each of user story and task a complexity number based on the Fibonacci numbers (1,2,3,5,8,13 ) - i.e. a task assigned as 2 is twice as complex as a task assigned as 1.
- We assigned tasks to each individual for this sprint as well as the taks expected completion dates
- We set out our medium term high level goals which were as follows:
  - Sprint 1:
  - Collect Dublin bikes and weather data.
  - Display circles of varying sizes (proportional to number of bikes available) on a basic Flask app
  - Sprint 2:
  - Analyse the data (possibly using panadas)
  - Make average occupancy graphs
  - Sprint 3:
  - Focus on the front end and styling the web page
  - Clean up code, ensure it works on the instance etc.
Sprint 1: Day 1 Stand Up(Monday 12/3/18)
Robert:
- yesterday: n/a on Day 1 of sprint
- today: will create GitHub account and repository for this project
- anything to overcome: No

Fatima
- yesterday: n/a on Day 1
- today:
- Create Amazon RDS instance
- Learn how to connect to Amazon RDS via MySQL workbench
- anything to overcome: First time using this service

Orla
- yesterday: n/a on Day 1
- today:
- Create project template using PyScaffold and push to Git
- Create Amazon ec2 instance, install Anaconda on this, send everyone the key for instance
- Create Trello account, invite members
- anything to overcome: No
Sprint1: Day 2 Stand Up(Tuesday 13/3/18)

Robert, Orla, Fatima
- yesterday: Completed the assigned individual tasks
-today:
- Everyone will work as a group start scraping data from DublinBikes
- Orla and Robert do not have MySQL workbench on their laptops so this must be installed today
-anything to overcome: see below

Teamwork (entire group)
-today:
- Use python to create a scraper script to query JCDecaux API
- Store this data locally in an approprate format (i.e. a pandas dataframe)
- Connect the web scraper to RDS (using pymysql) and store this data
- Perform basic queries of RDS data
- anything to overcome:
- Our limited knowledge of RESTful APIs making it difficult to use JCDecaux API
- No prior experience with using Amazon RDS
- How to convert the JSON data obtained from the API into a relational database
Sprint1: Day 3 Stand Up(Wednesday 14/3/18)
Robert, Orla, Fatima
- yesterday:
- Worked as a team
- Orla and Robert got MySQL workbench installed
-today: More trio programming
-anything to overcome: see below

Teamwork (entire group)
- yesterday:
- Connected the scraper to Amazon RDS and started storing data
- Realised we need to store data in a format that will be most convenient for analysis
- Decided our database would require the following:
  - static table – for station information that does not change (such as address)
  - dynamic information - for station information that will change (such as bike availability)
  - weather information – to hold the weather which we intend on scraping from OpenWeatherMaps API
  - foreign keys to link the above 3 tables
  - stored procedures – such as: find the time of the most recent insertion into the dynamic table (to ensure our scraper is still running)
-today:
- Make a static, dynamic and weather table in our database
- Write a console script to run the scraper on ec2 (currently we have only practiced using the scraper locally on our machines)
- Change any security settings on the ec2 instance if required
- By the end of the day have the scraper for Dublin Bikes data fully functioning on ec2 instance
- anything to overcome:
- Figure out appropriate data types to store variables in (eg may need to change date into a more human readable format)
- Figure out which foreign keys should be used to link the tables
- Need to revise how to create stored procedures in MySQL workbench
- Need to look over previous assignments to learn how to create console scripts
Sprint1: Day 4 Stand Up(Thursday 15/3/18)
Robert, Orla, Fatima
- yesterday:Worked as a team
-today: More trio programming
-anything to overcome: see below
Teamwork (entire group)
- yesterday:
- Achieved the tasks we had set out to do as a group – made 3 tables with appropriate foreign keys
- When we left last night the scraper was running and updating our database
- This moring before the stand up, I noticed that the scraper was no longer running on the instance (I used the command ps) ; we looked into this at the stand up (i.e. the time of the last entry to the database) and quickly realised that this happend because I logged out of my account last night and did not run the process with ‘nohup’
-today:
Add try/catch block to catch certain exceptions such as Interity errors when inserting into the database
- Look into seeing if we can make e-mails be sent to us if an exception occurs that is not in the try/catch block so that we will be notified immediately if the scraping script stopped working because of an error.
- Obtain a key from OpenWeatherMaps API and do basic queries
- Determine which fields to store in RDS (i.e. which fields will be most useful to our application)
- Convert the data from OpenWeatherMaps API from JSON to Pandas Dataframe to SQL which can be stored on RDS
--anything to overcome:
- Have never sent e-mails via python before but are aware that such functionality exists (is not particualry imortant if we cannot achieve this (low priority task))
- Getting the data into a format that can be inserted into our database can be tricky and time consuming
Sprint1 Day 5 Stand Up(Friday 16/3/18)
n/a: Did not meet up today (Midterm break)

Sprint1 Day 6 Stand Up(Monday 19/3/18)
Robert
- yesterday: see Teamwork section
-today:
Create a basic Flask App
-anything to overcome:
Need to revise the directory structure and code needed for a Flask App from Assignment 2

Orla
- yesterday: see Teamwork section
- today:
Look into how to visualise data using Google Data Studio and make basic plots with our data using this tool
-anything to overcome: Have never used Google Data Studio before
Fatima
- yesterday : see Teamwork section
-today:
- Create a basic web page that can connect to Google Maps API and display a map of Dublin. (Use Brackets for now to display the webpage – not Flask as we do not have this up and running yet)
- Add additional extras to this page such as footers etc.
- anything to overcome: No – Have used Google Maps API last semester

Teamwork (entire group)
- yesterday (i.e. Day 4)
We got the scraper back up and running on ec2 using the nohup command before the name of the process
- We got the e-mail functionality working – i.e. an email is sent if an error occurs in the scraper that was not covered in the catch block (However this was only tested on our local machines, not on the instance; perhaps there are security issues in sending emails?)
- Started saving weather data down and added a foreign key of last updated weather to dynamic table for ease of analysis later in this sprint
- today:
Focus on individual tasks
--anything to overcome: n/a
Sprint1 Day 7 Stand Up(Tuesday 20/3/18)
Robert
- yesterday: Created a basic Flask app but we will still use Brackets currently for testing
- today: Teamwork
-anything to overcome: see Teamwork

Orla
- yesterday:
- Worked on scrum master notes such as how to make a BurnDown Chart
- Tried to use Google Data Studio but found it quite difficult and unintuitive to use – also found it difficult to find tutorials/help online for this tool
- today: Teamwork
- anything to overcome:
May have to use pandas to analyse the data in future instead - also will ask Jake if this was what he recommended or was it called something else

Fatima:
- yesterday: Got a map of Dublin to display on the brower
-today: Teamwork
- anything to overcome: stylesheet not working, also having issues getting footer to stay at bottom of page

Teamwork
- yesterday: n/a (worked on individual tasks)
- toaday:
Ensure scraper is still running
- Try get circles to appear on Google maps which are at the locations of the bike stations
- Try get circles of varying sizes and colouts to appear
- anything to overcome:
- Have never displayed a circle on a google map before; only displayed a hardcoded marker in Web Development module before
- Have to read the stations location from RDS database and store this in a form that can be read by JavaScript (May have to convert SQL to pandas dataframe to JSON to JSON of the correct format)
Sprint1 Day 8 Stand Up(Wednesday 21/3/18)
n/a: Did not meet up today (Midterm break)

Sprint1 Day 9 Stand Up(Thursday 22/3/18)
Robert, Fatima, Orla
- yesterday: Teamwork
-today Teamwork
- anything to overcome: see below

Teamwork:
- yesterday:
Got blue circles to display by reading from a JSON object with three hard coded locations
Had diffiulty getting the locations of the stations into the correct JSON format (Currently it is in a JSON format but not one which is required by the GoogleMaps API
-today:
- Ensure scraper is still running
- Get JSON into the format needed by Google Maps API
- Goal again for today is to have a circle on Google Maps everywhere there is a Dublin bikes station
- Attend Sprint Retrospective meeting which will be held later in the day
- anything to overcome: No - Should get ciircles to appear today after progress that was made yesterday
Sprint1 Day 10 Stand Up(Friday 23/3/18)
n/a: Did not meet up today (Midterm break)

Sprint 1: Retrospective Meeting Notes (Thursday 22/3/18)
- We looked at our Trello board to see which tasks were still in progress and not completed
- We added tasks which were not completed to the previous sprint
- We reflected upon the progress made and acknowledged that we had reached our medium term goals that we set out to achieve for this sprint
- We reflected that we should take more detailed and informative minutes of our daily stand ups. The minutes were originally written using pen and paper in the morning and typed up that evening. In future we will type these directly in to save time and avoid duplication of work.
Sprint 1: Review Meeting Notes (Tuesday 27/3/18: during practical)
- We met with the product owner (Jake) to show him the progress made over the past 2 weeks
- Jake also helped us determine what should be next on our priority list.
- We learned from this meeting that we do not have to use php to query the RDS data base to display information for each station
- We learned we should use Google Charts instead of Google Data studio to display our graphs on our website
- Jake recommended us to look at the nohup.out file to see why our scraper went down in the 1st place
- We looked at this file in the practical and realised there was a TypeError caused by trying to convert an object of type none into a string in date format. This means that either the dublin bikes scraper or weather scraper must have returned none for the date
SPRINT2 SCRUM MASTER: ORLA
Sprint 2:Planning meeting notes
- We set up a Trello board for this sprint.
- We analysed the product backlog and moved tasks that were not completed such as testing to the ‘to do’ list of this Trello board.
- We assigned tasks to people as well as expected completion dates.
Sprint2 Day 1 Stand Up(Monday 26/3/18)
Robert, Fatima, Orla
- yesterday:
Robert checked the RDS database last night and realised that the dynamic table in the database was last updated on Tuesday 20 March meaning that we have collected data for 5 consecutive days (from 15th March – 20th March) but have not collected any data for the past 4 days
- today:
- Get the scraper back up and running on the instance
- Determine what caused the scraper to stop working in the first place to ensure this does not happen again
- From now on check the database more regularly (ideally everyday before we leave college) to ensure that if it does stop working again, the issue will be fixed as soon as it arises and start collecting data again straight away
- anything to overcome:
Determine what caused the scraper to stop woring and why we did not get an e-mail to notify us of the error (perhaps there are security settings on the instance with sending outbund traffic?) We need to look into this further.

Sprint2 Day 2 Stand Up(Tuesday 27/3/18)
Robert, Fatima, Orla
- yesterday:
- The group worked together to get the scraper process back running on the instance and to start storing data into the dynamic table in RDS.
- We did not have any issues with this but did not change the code as we still did not yet know what caused the scarper to stop running
- today:
Determine what caused API scraper to stop working and catch any errors.
- anything to overcome:
- Need to add a try/catch block to ensure that the scraper does not stop working in cases like this in future
- Need to test that the scraper will still work with this piece of code included

Sprint2 Day 3 Stand Up(Wednesday 28/3/18)
Robert, Fatima, Orla
- yesterday:
We worked on adding an appropriate try catch block (e.g. try insert this formatted date – except type error – if this happens insert 1/1/1970)
- We implemented this, re-installed the package and tried to get scraper working on ec2 but this was not working
- We decided to drop the column from rds that converts the unix time stamp to a date
- We worked on the front end and now have the name of the station appearing on click of one of the circles but our scraper was still not functioning
- An issue is that ‘on-click’ , these boxes will not disppear (perhaps we need an if/else statement)
- Robert realised last night that 4 new Dublin bikes stations were added which was the cause of our scraper not working because of the foreign key constraint of ‘station number’ imposed on the dynamic table – The scraper was trying to insert numbers into the dynamic table which were not found in the primary key of the static table
-today:
- Back end: Figure out a way to update the static table if a new station gets added and implement this. (Robert and Fatima)
- Front end: Figure out how to have the circles displaying on a map in a way that is not hard coded; currently the circles where the stations are located are being displayed by reading from a JSON object that has 104 entries in the javascript file, which is not good practice. (Orla)
- anything to overcome:
- Back end: Need to revise foreign key/referential integrity constarints from Databases moule.
- Front end: Need to look up pandas documentation to convert to JSON. Also need to revise XMLHttp requests because to display the markers/circles in a way that is not hard coded we will need to read JSON from a file

Sprint2 Day 4 Stand Up(Thursday 29/3/18)
Robert, Fatima, Orla
- yesterday:
- weather.html file was updated so that it reads the latitude/longitude and name of station from a json file as opposed to it being hard coded in. This is still not ideal as it does not allow stations to be dynamically added (Orla)
- updateStaticTable.py file was made and imported into API_scraper.py file so that the database tables can handle new stations being added. (Robert and Fatima)
- Robert got the pointers on the map to display by reading a json object in flask. In other words there is now a Flaks route which holds the static JSON data such as station number, latitude and longitude for each station.
- today:
- Front end: Get InfoWindows to close when you click another station (currently they stay open and display no information)
- Since Good Friday and Easter Monday are coming up and we may not be meeting up until Tuesday, we set up 3 different routes on the flask app (localhost:5000/<persons_name>) and 3 different weather files. This will enable us to have 3 different development environments thereby preventing merge errors over the weekend.
- anything to overcome:
No- there should be no issues setting up different routes on flask as we have done this in the past.
Sprint2 Day 5 Stand Up(Friday 30/3/18)
n/a: Did not meet up today (Good Friday)

Sprint2 Day 6 Stand Up(Monday 2/3/18)
n/a: Did not meet up today (Easter Monday)

Sprint2 Day 7 Stand Up (Tuesday 3/4/18)
Robert, Fatima, Orla
- yesterday:
Currently the project is set up as a package i.e. it can be installed using ‘pip install git+<url>’ instead of git clone <url>. The only issue with this is that the static and templates files are not getting copied into the site packages folder in Anaconda. Over the weekend all members of the group looked into whether it was a good idea to have a Flask app set up as a package. The general consensus was that it was not recommended
Robert looked into MANUSCRIPT.in which can be added into package structure which should overcome the issue of templates and static not being installed.
- today:
From now on don’t install it as a package. Use git clone when we need to run it on the instance.
Get webiste to display static data (i.e. station number and name) and dynamic data (i.e. current availability) on-click of a circle/marker
- anything to overcome:
Displaying dynamc information will be more difficult than static information

Sprint2 Day 8 Stand Up (Wednesday 4/4/18)
Robert, Fatima, Orla
- yesterday:
- We tried to get the circles to display dynamic data for the stations but did not achieve this. We had issues with the correct ordering of functions in javascript.
- We did manage to get a webpage which displays the dynamic information for each station in json format (as provided in lectures) (i.e. ‘localhost:500/availablity/6’ will display most recent bike availability for station number 6)
- today:
We realised that our database was last updated at 6am this morning so we plan on getting the scraper back running today and looking at the nohup.out file to determine the error that occurred.
- anything to overcome:
Need to get scraper back running .
Sprint2 Day 9 Stand Up (Thursday 5/4/18)
Robert, Fatima, Orla
- yesterday:
- We read the nohup.out file to find out the scraper stopped working because of a MaxRetry error from the Open weather maps API. We thought we were only querying the database every 15 mins but because of a bug in our code we were actually querying data every 5 mins. We are getting data from dublin bikes and open weather maps every 10 minutes.
- Also deleted the code that sends us an e-mail because we got an e-mail to say that there was a syntax error when we were testing the adjusted code. We maintained that it is best for all errors to go to the 1 file.
- We also added a logger file where our exceptions that we are catching will get written to
- today:
Get dynamic information such as current availability to display on-click of a station. (We did achieve this yet because we were derailed when the scarper stopped working, but we did make an attempt at it and pushed it to GitHub)
- anything to overcome:
No
----------------------------SCREENSHOT OF EMAIL -----------------
Sprint2 Day 10 Stand Up (Friday 6/4/18)
Robert, Orla
- yesterday:
We got dynamic data in particular bike availability and number of stands to display for each station. The only issue is that a call is made to the database everytime the user clicks on a station meaning it takes 4 seconds for the data for a particular station to display on click.
- today:
- Check that the web application (which now includes dynamic information) will still work on the ec2 instance.
- Start graphing the availability data by rain/no_rain for a given station using pandas
- anything to overcome:
- Need to look over the ‘df.resample’ method that was recommended to us in lectures
- Need to look over Data Analytics practicals on generating bar charts that are grouped by a cateorical feature.

Sprint 2: Retrospective Meeting Notes (Monday 9/4/18)
The group acknowldeged that we need to get into the habit of using Trello more. We decided that we should have this open during every stand up meeting in future as opposed to relying on what tasks still need to be done from memory.

Sprint 2: Review Meeting Notes (Tuesday 10/4/18: during practical)
- We had a meeting with our product owner, Jake, who recommended that we implement a location feature – ie get location/enter location and find the nearest station toyou
- We added this to the product backlog but still intend on focusing on getting the availibility charts to display
- The group ackowledged that we did not achieve our medium term goals of having availability charts for every station displaying on the web page
- We looked at our Trello board for the previous sprint and noted tasks that did not get completed which were:
  - Integrate the availability charts for each station with the web page.
  - Display real time weather information on the web app
  - Testing
  - Comment our code
  - Make our keys hidden

SPRINT3 SCRUM MASTER: Robert
Sprint 3:Planning meeting notes

- We made a Trello board for the new sprint
- Since we did not reach our medium term goal for the previous sprint we reprioritsed our tasks.
- We set out a goal of having the entire website done by next Monday (Monday 16th April) so that we could focus on other aspects of the project (such as personal reflection/documentation etc.) for the remainder of the week.
- We decided to all focus on getting the essential parts of the website completed (such as integrating the graphs withthe web page) before we go about minor tasks (such as hiding our keys, commenting code etc. )

Sprint3 Day 1 Stand Up (Monday 9/4/18)
Robert, Orla, Fatima
- yesterday:
- We displayed the web page on the instance by changing the URL from localhost to the URL of the instance.
- We used pandas to manipulate the data to extract the necessary data such as bike ‘availabiity by station number by time of day by weather’.
- We used pandas to plot a graph when you hardcode the station number into it. See graph below.
-----------------------------PICTURE OF PANDAS GRAPH-----------------------------------------------
- today:
We realised that the scraper stopped wroking at 6.30 am on Sunday morning so we aim to get this back working by the end of the day and determine what caused the error.
- anything to overcome:
Do not know what caused the scraper to stop working again

Sprint3 Day 2 Stand Up (Tuesday 10/4/18)
Robert, Orla, Fatima
- yesterday:
- We analysed the nohup.out file
- Determined that 1 of the stations (station 90) is not updating its information according to the Dublin Bikes website.
- The API_scraper file only updates the dynamic table when all stations are updated (to avoid duplicates). However because station 90 was not updating, our entire table was not storing new information. We edited our API_scraper file to account for this in future.
- today:
- Do a basic sketch of what the website should look like
- Work on the front end i.e. include a picture of dublin bikes logo, add a navbar with links to facebook etc.
- Get a basic Google Chart to display on click of a station (Does not have to be a meaningful chart as of yet)
- anything to overcome:
None of us have ever used Google Charts before.
Sprint3 Day 3 Stand Up (Wednesday 11/4/18)
Robert, Orla, Fatima
- yesterday:
We managed to display a basic pie chart of available bikes and available stands on click of a given station
- today:
- Brainstorm how we should go about extracting and parsing the data we need to plot an avaialbility by rain chart for each station using Google Charts.
- Detemine how the graphs we generated using pandas will help for plotting the information with Google Charts
- anything to overcome:
Accessing the requred data and getting it into the format required by Google Charts may prove difficult.

Sprint3 Day 4 Stand Up (Thursday 12/4/18)
Robert, Orla, Fatima
- yesterday:
No progress made yesterday as we were all pre-occupied with other modules.
- today:
Get rid of a bug we have in the code; Currently the info window for the first station stays open (i.e. it will not disappear on-clcik of another station, but all other info windows are functioning as expected)
- anything to overcome:
No. It should not be too difficult to fix this issue.

Sprint3 Day 5 Stand Up (Friday 12/4/18)
Robert, Orla, Fatima
- yesterday:
- We fixed the issue of the info window staying open for the first station that was clicked.
- We then fixed another problem we encuntered whereby the pie chart would not display on the first station clicked but it would display there-after.
- today:
Put data such as average availability by hour and average availabilty by day into a local URL using Flask and then plot data from this URL using Google Charts and have it display on click of a station
- anythig to overcome:
No; We now have a better understanding of how to go about this because of recent lectures.

Sprint3 Day 6 Stand Up (Monday 16/4/18)
Robert, Orla, Fatima
- yesterday:
We now have bar charts of availability by rain vs no rain (for ach hour) on click of a station (as well as the pie charts we had made before). However we currently only have hourly availability trends chart (NOT daily availability trend chart).
- today:
- Backend: Consider what features to include in the model and look into how to use pickle to store objects in Python
- Frontend:Make drop downs on the web page to select time and day for a prediction
- Frontend:Display real time weather information (icon and temperature) as well as current time on the web app
- anyting to overcome:
We have never used pickle before

Sprint3 Day 7 Stand Up (Tuesday 16/4/18)
Robert, Orla, Fatima
- yesterday:
Robert practiced using pickle to make objects in python
- today:
Have a sprint 3 reeview meeting with Jake during the practical (See below)
- Use pickle to create a model for each station for each hour for each day.
- Create directories do not exist ( 104 directories for the stations, each with 7 folders for the days, each with 24 folders for the hours, each of these containing a model.pkl file)
- Realised the scraper stopped working – Need to get it back running today and determine the cause of the problem.
- anyting to overcome:
Unfamiliar with using pickle

ASIDE: Sprint3 Review Meeting (Tuesday 16/4/18)
- We acknowledged that we are behind for this sprint and are at risk of not meeting all the requirements of the specification.
- We looked at our Trello board to see which tasks were of a low priority and decided to only implement these later in the week if we had time even if they were not complex tasks (such as recentering the map a better position that displays more stations.
- Our product owner informed us that we should try to have a chart that varies depending on the day (currently our bar chart will be the same for weekends and weekdays)
- We acknowledged that such a feature would be more beneficial and informative to the user, but is of a lower priority right now. We will most likely not have time to implement such a feature.
- We set ourselves the following targets for the rest of the week:
  - by Tuesdat night – get a predictive model for each station for each day for each hour
  - by Wednesday night – have the predictive model integrated with the website
  - by Thursday night – have all unit tests, documentation and burndown charts completed
  - by Friday evening – have GitHub repository tidied up and have personal reflections completed.

Sprint3 Day 8 Stand Up (Wednesday 17/4/18)
- yesterday:
- Robert and Fatima created models using pickle
- Orla wrote unit tests to check the connection to Open Weather Maps API and JCDecaux API
- today:
- anything to overcome:

Sprint3 Day 9 Stand Up (Thursday 18/4/18)